# PROJECT GARUDA

# GAR-SPRINT-0002

# UNIVERSAL OBJECT SYSTEM

## Build Garuda’s Canonical Object Foundation

Sprint ID: GAR-SPRINT-0002
Sprint Name: Universal Object System
Version: 1.0
Release Target: v0.2.0-alpha
Sprint Type: Platform Foundation
Priority: P0
Status: Draft for Approval

Founder: Hartaj Sahdra
Architecture Owner: Chief Systems Architect
Primary Builder: Codex
Primary Reviewer: Architecture Reviewer
Primary Operator: Platform Operator

# 1. Purpose

GAR-SPRINT-0002 establishes the Universal Object System of Garuda.

The Universal Object System is the foundational abstraction layer through which all future Garuda capabilities will be represented, validated, related, serialized, versioned, and governed.

This sprint brings GAR-0006, the Universal Object Model, into executable software.

The purpose of this sprint is not to build trading, AI, memory, portfolio, market intelligence, or decision-making functionality.

The purpose is to implement the object foundation upon which all of those future capabilities will depend.

Every future Garuda entity should eventually inherit from or conform to the Universal Object System.

This sprint therefore creates Garuda’s internal language.

# 2. Background

GAR-SPRINT-0001 established the engineering foundation of Garuda.

It delivered:

Repository foundation.

Engineering toolchain.

Backend skeleton.

Frontend skeleton.

Backend-to-frontend integration.

Developer experience.

Quality gates.

Docker packaging.

Initial CI pipeline.

GAR-SPRINT-0002 now begins platform construction.

The governing architecture is GAR-0006, which defines Garuda as an object-centered operating system.

The core architectural insight is:

Garuda is not built from screens.

Garuda is not built from APIs.

Garuda is not built from databases.

Garuda is built from objects.

Objects represent enduring concepts.

Services transform them.

Events connect them.

Memory preserves them.

Interfaces present them.

This sprint converts that principle into code.

# 3. Vision

Garuda shall operate as a coherent object universe.

Every meaningful entity inside Garuda shall be represented as a first-class object.

Examples include:

User.

Workspace.

Session.

Portfolio.

Asset.

Instrument.

Position.

Strategy.

Signal.

Intent.

Evidence.

Hypothesis.

Probability.

Risk.

Decision.

Learning.

Wisdom.

Memory.

Knowledge.

Alert.

Workflow.

Task.

Automation.

AI Agent.

Institution.

Review.

The Universal Object System ensures that all of these future entities share a common foundation.

Each object shall have identity, metadata, lifecycle state, versioning, validation, relationships, events, and eventually behavior.

The system shall be simple enough to implement now and strong enough to support future growth.

The objective is not complexity.

The objective is coherence.

# 4. Sprint Objective

The objective of GAR-SPRINT-0002 is to implement the first working version of Garuda’s Universal Object System.

By the end of this sprint, Garuda shall support:

A base object model.

Globally unique object identity.

Object metadata.

Object versioning.

Lifecycle state.

Validation.

Serialization.

Deserialization.

Object registry.

Object relationships.

Object lifecycle events.

Object behavior interface.

Developer documentation.

Automated tests.

This sprint creates the first reusable platform primitive of Garuda.

No domain-specific logic shall be implemented.

# 5. Business Value

The Universal Object System creates long-term platform leverage.

It allows every future capability to be built consistently.

It reduces architectural drift.

It reduces duplicate data models.

It improves testing.

It improves documentation.

It improves AI agent comprehension.

It improves future API design.

It improves event design.

It improves frontend component design.

It improves memory and knowledge graph integration.

Without the Universal Object System, future services may invent their own representations.

That would create fragmentation.

With the Universal Object System, Garuda maintains one internal language across services, agents, workflows, memory, APIs, and interfaces.

This is not merely a technical sprint.

It is a coherence sprint.

# 6. Architectural Principles

The following principles govern GAR-SPRINT-0002.

## Principle 1 — Everything Important Is an Object

Every important concept in Garuda shall eventually be represented as a Canonical Object.

Objects are the primary building blocks of the operating system.

No major platform capability should invent hidden internal representations when a Canonical Object already exists.

## Principle 2 — Identity Comes Before Behavior

Every object must first define what it is before defining what it does.

Object identity is stable.

Object behavior may evolve.

This protects Garuda from premature coupling between object meaning and implementation behavior.

## Principle 3 — Behavior Belongs to Objects, but Does Not Define Them

Every object shall eventually expose a behavior section.

Behavior describes supported actions, capabilities, and allowed transitions.

However, behavior remains secondary to identity, metadata, lifecycle, validation, and relationships.

This ensures objects remain durable even as capabilities evolve.

## Principle 4 — Objects Are Infrastructure-Independent

Objects shall not depend on databases, web frameworks, frontend frameworks, broker APIs, or AI providers.

Objects must be usable in memory, tests, services, APIs, events, and future storage layers.

Infrastructure may persist objects.

Infrastructure may transport objects.

Infrastructure may display objects.

Infrastructure shall not define objects.

## Principle 5 — Objects Are Versioned

Every object shall include a version field.

Object schemas may evolve over time.

Historical versions must remain understandable.

Versioning begins in Sprint 2 even if migration logic remains minimal.

## Principle 6 — Objects Are Serializable

Every object must support JSON serialization.

Every object must support JSON deserialization.

Serialized objects should preserve identity, metadata, lifecycle state, relationships, version, and behavior declarations.

Serialization is required for APIs, events, persistence, testing, memory, and future AI workflows.

## Principle 7 — Objects Are Validated

Objects cannot exist in an invalid state.

Validation should verify identity, type, metadata, lifecycle state, version, relationships, and schema requirements.

Validation should be explicit, testable, and explainable.

## Principle 8 — Objects Are Discoverable

Objects must be discoverable through an Object Registry.

The registry allows object types to be registered, inspected, validated, and instantiated consistently.

Future services and AI agents will depend on this discoverability.

## Principle 9 — Objects Can Relate to Other Objects

Objects exist in a graph, not in isolation.

Relationships must be explicit.

Relationships should support parent references, child references, ownership, dependency, support, contradiction, derivation, and related-object links.

Sprint 2 implements the foundation.

Future sprints may expand relationship semantics.

## Principle 10 — Objects Emit Events

Every meaningful object lifecycle transition should produce an event.

Sprint 2 introduces object lifecycle event definitions.

Full event bus implementation belongs to GAR-SPRINT-0003.

## Principle 11 — Objects Are AI-Readable

Objects must be understandable by AI agents.

This means object structures should be explicit, consistent, documented, and serializable.

AI agents should not need hidden context to understand object identity, state, relationships, or behavior.

## Principle 12 — Objects Are Testable

Every object behavior must be covered by automated tests.

Object identity, lifecycle, serialization, validation, relationships, registry operations, and behavior declarations must be testable.

Testing is not optional.

# 7. Universal Object Contract

Every Garuda object shall conform to the Universal Object Contract.

The contract defines the minimum required structure for all Canonical Objects.

Every object shall include:

Object ID.

Object Type.

Object Version.

Object Schema Version.

Title.

Description.

Created At.

Updated At.

Created By.

Updated By.

Metadata.

Tags.

Status.

Lifecycle State.

Validation Status.

Relationships.

Behavior Declaration.

Audit Information.

No object may omit required identity, lifecycle, versioning, metadata, validation, or audit fields.

Domain-specific objects may extend the contract.

They may not violate it.

# 8. Behavior Section

Every object shall include a Behavior section.

The Behavior section defines what the object is allowed to do or support.

In Sprint 2, behavior should remain declarative.

It should not implement complex domain actions.

Examples of behavior declarations:

Can be validated.

Can be serialized.

Can be archived.

Can be related to another object.

Can emit lifecycle events.

Can expose metadata.

Can expose audit history.

Future domain objects may define richer behavior.

Examples:

A Decision Object can be reviewed.

A Risk Object can be reassessed.

A Memory Object can be recalled.

A Portfolio Object can be evaluated.

A Workflow Object can be executed.

But in Sprint 2, behavior remains generic and platform-level.

The purpose is to create the standard shape of behavior without introducing future business capabilities.

# 9. Sprint Scope

Included in this sprint:

Base GarudaObject model.

Object identity model.

Object metadata model.

Object lifecycle model.

Object versioning.

Object validation.

Object serialization.

Object deserialization.

Object registry.

Object relationship model.

Object lifecycle event definitions.

Object behavior declaration.

Unit tests.

Developer documentation.

Architecture review artifacts.

Excluded from this sprint:

Trading.

Broker integration.

Market data.

Portfolio calculations.

Risk engine.

Decision engine.

Memory engine.

Knowledge graph.

AI reasoning.

Authentication.

Database persistence.

Cloud deployment.

Workflow execution.

Production event bus.

# 10. Sprint Missions

GAR-SPRINT-0002 is divided into nine missions.

Mission Alpha — Core Object Framework.

Mission Bravo — Object Registry.

Mission Charlie — Serialization Engine.

Mission Delta — Relationship Framework.

Mission Echo — Lifecycle Event Framework.

Mission Foxtrot — Validation Framework.

Mission Golf — Object Test Suite.

Mission Hotel — Developer Documentation.

Mission India — Sprint Review & Closure.

Each mission shall be implemented separately.

Each mission shall produce a standard Architecture Review Summary.

Each mission shall be reviewed before the next mission begins.

No mission may implement future sprint functionality.

# 11. Definition of Done

GAR-SPRINT-0002 is complete only when:

All missions are implemented.

All tests pass.

All object APIs are documented.

Object registry works.

Serialization works.

Deserialization works.

Lifecycle transitions work.

Validation works.

Relationships work.

Behavior declarations exist.

Lifecycle events are defined.

No business logic is introduced.

No infrastructure coupling is introduced.

GitHub repository is updated.

Architecture reviews are approved.

Sprint retrospective is completed.

Release target v0.2.0-alpha is ready.

# 12. Closing Statement

GAR-SPRINT-0002 begins the transformation of Garuda from an application shell into a platform.

The Universal Object System is the internal language of Garuda.

If implemented well, every future sprint becomes easier because every future capability can rely on the same object foundation.

This sprint must therefore prioritize clarity, stability, testability, and architectural discipline.

The goal is not to build many objects.

The goal is to build the object system upon which all future objects can safely exist.

# PROJECT GARUDA

# GAR-SPRINT-0002

## Part II

## Mission Specifications

# Mission Alpha

## Core Object Framework

### Objective

Establish the foundational class from which every future Garuda object shall derive.

The Core Object Framework defines the minimum structure that every Canonical Object must possess.

No business-specific objects shall be created during this mission.

Only the platform foundation shall be implemented.

### Deliverables

The implementation shall include:

A base GarudaObject.

Object identity model.

Metadata model.

Version model.

Lifecycle model.

Behavior declaration.

Audit model.

Validation hooks.

Object initialization.

Object update mechanisms.

Common interfaces.

Developer documentation.

Unit tests.

### Mandatory Properties

Every GarudaObject shall include:

Object Identifier (UUID).

Object Type.

Object Name.

Object Description.

Object Version.

Schema Version.

Creation Timestamp.

Last Updated Timestamp.

Created By.

Updated By.

Metadata.

Tags.

Status.

Lifecycle State.

Behavior Declaration.

Relationships.

Validation Status.

Audit Information.

Objects may extend these fields.

Objects may never remove them.

### Acceptance Criteria

Mission Alpha is complete when:

The framework compiles.

Objects can be instantiated.

Identity is automatically assigned.

Metadata is preserved.

Behavior section exists.

Validation hooks execute.

Tests pass.

Documentation is updated.

# Mission Bravo

## Object Registry

### Objective

Implement the canonical registry responsible for managing every object type known to Garuda.

The registry becomes the authoritative catalog of platform objects.

### Responsibilities

The registry shall support:

Registration.

Discovery.

Lookup by ID.

Lookup by Type.

Enumeration.

Validation.

Version inspection.

Future object factories.

### Constraints

The registry shall not:

Persist data.

Access databases.

Contain business logic.

Invoke AI.

Depend upon infrastructure.

### Acceptance Criteria

Objects can be registered.

Objects can be discovered.

Duplicate registrations are prevented.

Registry validation succeeds.

Unit tests pass.

# Mission Charlie

## Serialization Engine

### Objective

Implement a consistent serialization mechanism allowing every object to move safely between memory, APIs, files, events and future persistence layers.

### Required Features

Serialize to JSON.

Deserialize from JSON.

Preserve identity.

Preserve metadata.

Preserve relationships.

Preserve lifecycle.

Preserve version.

Support schema evolution.

### Design Requirements

Serialization shall remain deterministic.

No information shall be lost.

Unknown future fields shall be preserved whenever possible.

### Acceptance Criteria

Round-trip serialization succeeds.

Identity remains unchanged.

Relationships remain unchanged.

Version remains unchanged.

Tests pass.

# Mission Delta

## Relationship Framework

### Objective

Define how objects connect with one another.

Garuda shall model relationships explicitly rather than implicitly.

### Supported Relationship Types

Parent.

Child.

Owner.

Reference.

Dependency.

Derived From.

Supports.

Contradicts.

Related.

Future relationship types may be added without redesign.

### Constraints

Relationships shall reference object identities.

Relationships shall never duplicate object data.

### Acceptance Criteria

Relationships can be created.

Relationships can be removed.

Circular references are detected.

Validation succeeds.

Tests pass.

# Mission Echo

## Lifecycle Event Framework

### Objective

Define the standard event vocabulary emitted by every Garuda object.

This mission defines events.

It does not implement the event bus.

### Standard Events

Object Created.

Object Updated.

Object Activated.

Object Suspended.

Object Archived.

Object Deleted.

Validation Failed.

Relationship Added.

Relationship Removed.

Behavior Changed.

Version Changed.

### Requirements

Events shall be immutable.

Events shall reference object IDs.

Events shall include timestamps.

Events shall support future replay.

### Acceptance Criteria

Events can be created.

Events validate.

Tests pass.

# Mission Foxtrot

## Validation Framework

### Objective

Ensure every object can verify its own integrity before entering the system.

### Validation Categories

Identity.

Metadata.

Lifecycle.

Behavior.

Relationships.

Schema.

Version.

Business-rule validation is explicitly excluded.

### Requirements

Validation must be deterministic.

Validation must produce structured errors.

Validation must support future extensions.

### Acceptance Criteria

Valid objects pass.

Invalid objects fail.

Validation errors are descriptive.

Tests pass.

# Mission Golf

## Universal Object Test Suite

### Objective

Provide comprehensive automated verification for the Universal Object System.

### Test Categories

Identity tests.

Registry tests.

Lifecycle tests.

Serialization tests.

Relationship tests.

Validation tests.

Behavior tests.

Version tests.

Regression tests.

### Requirements

Every public API shall have automated coverage.

All tests shall execute automatically through CI.

### Acceptance Criteria

Entire suite passes.

Coverage targets achieved.

Regression suite clean.

# Mission Hotel

## Developer Documentation

### Objective

Produce complete engineering documentation for developers building upon the Universal Object System.

### Required Documentation

Object architecture.

Developer guide.

Object lifecycle.

Serialization guide.

Registry guide.

Relationship guide.

Behavior guide.

Validation guide.

Examples.

Extension guidelines.

Best practices.

Anti-patterns.

### Acceptance Criteria

Documentation reviewed.

Examples compile.

Developer onboarding updated.

# Mission India

## Sprint Closure

### Objective

Verify that GAR-SPRINT-0002 satisfies all architectural and engineering requirements before release.

### Review Activities

Architecture review.

Repository review.

Documentation review.

Test review.

Coverage review.

Registry review.

Object review.

Validation review.

Behavior review.

### Deliverables

GAR-REVIEW reports.

Updated GAR-DASHBOARD.

Sprint retrospective.

Release notes.

Git tag recommendation.

Sprint completion approval.

# Sprint Success Metrics

GAR-SPRINT-0002 shall be considered successful when:

Every implemented object conforms to the Universal Object Contract.

No architectural drift has occurred.

No business logic has entered the platform layer.

All tests pass.

All reviews are approved.

Documentation is complete.

The Universal Object System is stable enough to become the mandatory foundation for every future Garuda capability.

# Closing Statement

The Universal Object System is the first true platform capability of Garuda.

It establishes a common language through which services, workflows, AI agents, memory systems, decision engines, and future applications will communicate.

This sprint does not create visible product features.

Instead, it creates the architectural foundation that allows every future feature to remain coherent, extensible, and maintainable.

The quality of this sprint will determine the quality of every sprint that follows.

Accordingly, correctness, simplicity, and architectural discipline take precedence over implementation speed.

# PROJECT GARUDA

# GAR-SPRINT-0002

## Part III

## Engineering Constraints, Governance & Acceptance Framework

# 21. Engineering Constraints

The Universal Object System is the architectural nucleus of Garuda.

Accordingly, implementation discipline is significantly more important than implementation speed.

The following engineering constraints are mandatory.

Violation of any mandatory constraint requires architecture review before implementation may continue.

## Constraint 1

No Business Logic

The Universal Object System shall remain purely infrastructural.

Objects may define identity.

Objects may define metadata.

Objects may define relationships.

Objects may define validation.

Objects may define lifecycle.

Objects may define behavior declarations.

Objects shall not implement business workflows.

## Constraint 2

Infrastructure Independence

Objects shall never directly depend upon:

Databases.

REST APIs.

Message queues.

Broker APIs.

Frontend frameworks.

Cloud services.

AI providers.

Infrastructure depends upon objects.

Objects never depend upon infrastructure.

## Constraint 3

Single Source of Truth

Every object property shall exist in exactly one authoritative location.

Duplicate representations are prohibited.

Derived values shall never become canonical values.

## Constraint 4

Deterministic Behavior

Objects must behave identically regardless of execution environment.

The same input shall always produce the same object state.

## Constraint 5

Immutable Identity

Object identity shall never change.

Metadata may evolve.

Lifecycle may evolve.

Behavior may evolve.

Identity remains permanent.

## Constraint 6

Explicit State

Objects shall never contain hidden state.

Every meaningful state must be represented explicitly.

## Constraint 7

Explicit Relationships

Relationships shall always reference Object IDs.

Relationships shall never duplicate object contents.

## Constraint 8

Explainability

Every object must remain understandable to:

Developers.

Reviewers.

AI agents.

Future maintainers.

Complexity without explainability is prohibited.

# 22. Coding Standards

Implementation shall follow these standards.

Small focused classes.

Single responsibility.

Composition preferred over inheritance.

No duplicated logic.

Meaningful naming.

Immutable identifiers.

Minimal dependencies.

Explicit typing.

No hidden side effects.

Clear documentation.

Predictable APIs.

Architecture over convenience.

# 23. AI Implementation Rules

Sprint 2 introduces the first implementation rules for AI coding agents.

AI agents shall:

Implement only approved architecture.

Never invent missing architecture.

Never implement future sprint functionality.

Never optimize prematurely.

Always preserve backward compatibility.

Always write automated tests.

Always update documentation.

Always stop when architectural ambiguity exists.

These rules apply equally to Codex and all future implementation agents.

# 24. Review Checkpoints

Every mission shall pass the following reviews.

Architecture Review.

Engineering Review.

Testing Review.

Documentation Review.

Repository Review.

Scope Review.

No mission proceeds until approval is granted.

# 25. Mission Acceptance Matrix

Mission Alpha

Framework Compiles

PASS

Objects Instantiate

PASS

Identity Assigned

PASS

Validation Executes

PASS

Documentation Updated

PASS

Mission Bravo

Registry Functions

PASS

Registration Works

PASS

Lookup Works

PASS

Validation Works

PASS

Mission Charlie

Serialization Works

PASS

Deserialization Works

PASS

Version Preserved

PASS

Round Trip Verified

PASS

Mission Delta

Relationships Created

PASS

Relationships Removed

PASS

Validation Passes

PASS

Circular References Detected

PASS

Mission Echo

Lifecycle Events Generated

PASS

Event Validation

PASS

Event Metadata

PASS

Mission Foxtrot

Validation Framework Complete

PASS

Structured Errors

PASS

Validation Tests

PASS

Mission Golf

All Tests Pass

PASS

Coverage Acceptable

PASS

Regression Clean

PASS

Mission Hotel

Documentation Complete

PASS

Examples Verified

PASS

Developer Guide Complete

PASS

Mission India

Sprint Review Approved

PASS

Repository Clean

PASS

Release Ready

PASS

# 26. Risk Register

The following risks shall be actively monitored.

Object model instability.

Over-engineering.

Architecture drift.

Future sprint leakage.

Premature optimization.

Infrastructure coupling.

Behavior coupling.

Identity inconsistency.

Relationship inconsistency.

Serialization incompatibility.

Each risk shall be evaluated during every architecture review.

# 27. Quality Gates

GAR-SPRINT-0002 cannot be approved unless:

All tests pass.

No architecture violations exist.

Repository validation passes.

Linting passes.

Formatting passes.

Documentation is current.

Object APIs are stable.

No unresolved critical defects exist.

Quality Gates are mandatory.

# 28. Sprint Deliverable Checklist

Before sprint closure, verify:

Universal Object Framework.

Object Registry.

Serialization.

Deserialization.

Relationships.

Validation.

Lifecycle.

Events.

Behavior declarations.

Tests.

Documentation.

Examples.

Repository validation.

Architecture review.

Git commit.

GitHub synchronization.

Sprint retrospective.

Release notes.

Every item shall be complete.

# 29. Definition of Done

A mission is considered complete only when:

Implementation finished.

Code reviewed.

Architecture approved.

Automated tests pass.

Documentation updated.

Repository synchronized.

No future sprint leakage.

No unresolved critical defects.

Quality Gates satisfied.

Definition of Done is mandatory.

# 30. Sprint Exit Criteria

GAR-SPRINT-0002 concludes when:

Every mission has been approved.

Universal Object System is operational.

All quality gates pass.

Repository is stable.

Architecture remains compliant.

GitHub contains the approved implementation.

Sprint retrospective completed.

Release candidate approved.

Repository tagged:

v0.2.0-alpha

Only after satisfying all exit criteria may GAR-SPRINT-0003 begin.

# 31. Future Sprint Dependencies

GAR-SPRINT-0002 enables:

GAR-SPRINT-0003

Event System.

GAR-SPRINT-0004

Memory Engine.

GAR-SPRINT-0005

Knowledge Graph.

GAR-SPRINT-0006

Decision Engine.

GAR-SPRINT-0007

AI Cognitive Layer.

GAR-SPRINT-0008

Workflow Engine.

GAR-SPRINT-0009

Institutional Intelligence.

Future sprints shall build upon the Universal Object System rather than creating parallel architectures.

# 32. Chief Systems Architect Closing Remarks

GAR-SPRINT-0002 is one of the most consequential engineering milestones within Project Garuda.

Sprint 1 established the engineering platform.

Sprint 2 establishes the conceptual foundation of the operating system itself.

Every future service, workflow, memory, AI agent, knowledge structure, decision engine, and user experience will ultimately rely upon the Universal Object System introduced here.

Accordingly, architectural correctness takes precedence over implementation speed.

Engineering discipline takes precedence over feature count.

Clarity takes precedence over cleverness.

The Universal Object System should remain sufficiently simple to understand, sufficiently robust to evolve, and sufficiently stable to become the permanent foundation of Garuda.

Its success will not be measured by the number of objects created during this sprint.

Its success will be measured by how confidently future generations of engineers—and future generations of AI agents—can build upon it without redesigning the architecture.

This is the beginning of Garuda's internal language.

Everything that follows will speak through it.

# PROJECT GARUDA

# GAR-SPRINT-0002

## Part IV

# Founder Approval & AI Execution Charter

# 33. Purpose

This Charter formally authorizes the implementation of GAR-SPRINT-0002.

It establishes the governance model through which Garuda shall be engineered.

The objective is to ensure that every implementation remains faithful to the approved architecture while allowing AI implementation agents to operate efficiently within clearly defined boundaries.

Architecture shall always precede implementation.

Implementation shall always remain subordinate to architecture.

# 34. Governance Philosophy

Garuda is engineered through disciplined collaboration between human leadership and specialized AI engineering roles.

No individual role owns the entire system.

Instead, responsibility is intentionally distributed.

This separation protects architectural integrity while maximizing implementation speed.

Every engineering decision shall have a clear owner.

Every implementation shall have a reviewer.

Every architectural change shall require explicit approval.

# 35. Engineering Governance Model

Project Garuda operates through four primary roles.

## Founder

The Founder defines:

Vision.

Purpose.

Business direction.

Product priorities.

Strategic decisions.

Release approval.

The Founder does not implement production code.

The Founder authorizes architectural evolution.

## Chief Systems Architect

The Chief Systems Architect owns:

System architecture.

Platform design.

Engineering standards.

Sprint planning.

Architecture governance.

Engineering reviews.

Quality standards.

Risk management.

The Chief Systems Architect may reject any implementation that violates approved architecture regardless of implementation quality.

Architecture authority is final.

## Principal Implementation Engineer

The Principal Implementation Engineer (currently Codex) is responsible for:

Production implementation.

Unit tests.

Repository updates.

Documentation updates.

Code quality.

Sprint execution.

Technical explanations.

The Principal Implementation Engineer shall never redesign approved architecture.

Implementation authority does not include architecture authority.

## Architecture Reviewer

The Architecture Reviewer independently verifies:

Scope compliance.

Architecture compliance.

Quality.

Documentation.

Testing.

Repository health.

Sprint completion.

No implementation shall proceed to the next mission without successful architecture review.

# 36. Authority Matrix

The following authority model governs all implementation.

Founder

Approves vision.

Approves roadmap.

Approves releases.

Approves architecture evolution.

Chief Systems Architect

Approves architecture.

Approves sprint specifications.

Approves implementation boundaries.

Approves engineering standards.

Principal Implementation Engineer

Implements approved work.

Writes tests.

Writes documentation.

Produces implementation summaries.

Architecture Reviewer

Approves completed missions.

Approves sprint closure.

Approves engineering quality.

Responsibilities shall never overlap in a manner that creates ambiguity.

# 37. AI Execution Rules

Every AI implementation agent shall obey the following rules.

Rule 1

Implement only approved sprint scope.

Rule 2

Never invent missing architecture.

Rule 3

Never modify governing documents without authorization.

Rule 4

Never implement future sprint functionality.

Rule 5

Never optimize prematurely.

Rule 6

Always produce automated tests.

Rule 7

Always update documentation.

Rule 8

Always explain architectural decisions.

Rule 9

Always stop when ambiguity exists.

Rule 10

Always preserve repository integrity.

Failure to comply with these rules requires architecture review before work may continue.

# 38. Architecture Change Policy

Architecture shall remain stable during sprint execution.

If implementation reveals an architectural limitation, the implementation agent shall:

Stop.

Document the issue.

Explain the architectural conflict.

Request guidance from the Chief Systems Architect.

No implementation agent may redesign architecture independently.

Architecture changes require explicit approval.

# 39. Sprint Execution Workflow

GAR-SPRINT-0002 shall follow the following workflow.

Architecture Approved

↓

Mission Authorized

↓

Implementation

↓

Automated Testing

↓

Documentation

↓

Repository Validation

↓

Architecture Review

↓

Mission Approval

↓

Next Mission

No mission may bypass this workflow.

# 40. Engineering Communication Standard

Every completed mission shall include:

Objective.

Files created.

Files modified.

Commands executed.

Tests executed.

Test results.

Repository validation.

Known limitations.

Git commit hash.

Architecture Review Summary.

This reporting standard is mandatory.

# 41. Decision Hierarchy

When disagreement occurs, decisions shall be resolved in the following order.

- GAR Constitution (GAR-0001)

- Approved Architecture Documents (GAR-0002 through GAR-0015)

- Approved Sprint Specification

- Chief Systems Architect Decision

- Founder Decision

Implementation preference shall never override documented architecture.

# 42. Quality Commitment

Garuda shall value:

Correctness over speed.

Clarity over cleverness.

Architecture over convenience.

Maintainability over shortcuts.

Testing over assumptions.

Documentation over tribal knowledge.

Engineering discipline over feature count.

These values shall remain constant throughout the life of the project.

# 43. AI Collaboration Principles

AI is an engineering collaborator.

AI is not the product owner.

AI is not the architecture owner.

AI is not the final reviewer.

AI augments human engineering judgment through disciplined implementation.

Every AI contribution shall remain transparent, reviewable, and reproducible.

# 44. Founder Approval

By approving GAR-SPRINT-0002, the Founder authorizes implementation of the Universal Object System according to the scope, constraints, and governance defined in this document.

Approval of this sprint does not authorize implementation beyond its documented boundaries.

Every future sprint shall require independent approval.

# 45. Charter Ratification

This Charter becomes effective immediately upon Founder approval.

It governs all implementation activities performed under GAR-SPRINT-0002.

The governance principles established herein are expected to serve as the template for future Garuda sprint specifications unless explicitly superseded by a later approved architecture document.

# Closing Statement

The Universal Object System is more than a software framework.

It is the conceptual language through which Garuda will understand itself.

This Charter ensures that the language is built deliberately, consistently, and with disciplined collaboration between human leadership and AI engineering.

The Founder provides vision.

The Chief Systems Architect protects coherence.

The Principal Implementation Engineer transforms architecture into software.

The Architecture Reviewer safeguards quality.

Together, these roles establish a development model in which innovation is encouraged, architectural integrity is preserved, and every implementation contributes to a coherent cognitive operating system.

This Charter is therefore adopted as the governing execution framework for GAR-SPRINT-0002 and serves as the reference model for all future Garuda implementation sprints.