# PROJECT GARUDA

# GAR-SPRINT-0001

# FOUNDATION SPRINT

## Build the First Working Version of the Garuda Operating System

Sprint ID: GAR-SPRINT-0001

Sprint Version: 2.0

Sprint Type: Foundation

Priority: P0 (Highest)

Estimated Duration: 1–3 Development Days

Primary Builder: AI Builder Agent (Codex)

Primary Reviewer: Architecture Reviewer Agent

Primary Operator: Platform Operator Agent

Status: READY FOR IMPLEMENTATION

# Sprint Mission

Transform the Garuda architecture into a working software foundation.

This sprint creates the engineering platform upon which every future capability will be built.

No intelligence is implemented.

No trading functionality is implemented.

No cognitive reasoning is implemented.

The objective is a clean, reproducible, production-grade engineering foundation.

# Sprint Success Definition

At the conclusion of this sprint:

✓ Repository exists

✓ Project builds successfully

✓ Backend runs

✓ Frontend runs

✓ CI/CD succeeds

✓ Tests succeed

✓ Documentation exists

✓ Every future sprint can build upon this baseline

# Scope

## Included

Repository

Monorepo

Frontend shell

Backend shell

Shared packages

Developer tooling

Docker

CI/CD

Testing

Documentation

Logging

Health API

Landing Dashboard

Versioning

Configuration

Environment management

## Explicitly Excluded

Authentication

Broker APIs

Trading

Portfolio

AI Agents

Decision Engine

Knowledge Graph

Database Schema

Context Engine

Memory

Risk Engine

Probability Engine

Everything above belongs to later sprints.

# Deliverable D-001

## Create Repository

Repository Name

garuda

Initialize

Git

README

License

.gitignore

.editorconfig

CODEOWNERS

CONTRIBUTING.md

SECURITY.md

CHANGELOG.md

Issue Templates

Pull Request Template

# Deliverable D-002

## Repository Layout

garuda/

docs/

architecture/

engineering/

sprints/

apps/

web/

desktop/

services/

packages/

agents/

infrastructure/

scripts/

tests/

.github/

Every directory contains:

README.md

Purpose

Owner

Dependencies

# Deliverable D-003

## Backend

Create FastAPI application.

Must support:

Application startup

Graceful shutdown

Configuration loading

Health endpoint

Structured logging

Version endpoint

Error middleware

Request IDs

OpenAPI generation

# Deliverable D-004

## Frontend

Create Next.js application.

Landing page contains:

Garuda Logo

Application Version

Environment

Health Status

Build Number

Git Commit

Architecture Version

Connected Backend

Navigation Placeholder

No business logic.

# Deliverable D-005

## Shared Packages

Create packages for:

Configuration

Logging

Utilities

Contracts

Objects

Events

Shared Types

Nothing domain-specific.

# Deliverable D-006

## Environment

Development

Testing

Production

Configuration loaded from environment variables.

Secrets excluded from repository.

# Deliverable D-007

## Docker

Create:

Dockerfile (Frontend)

Dockerfile (Backend)

docker-compose.yml

Single command launches entire platform.

# Deliverable D-008

## CI/CD

Pipeline executes:

Install

Lint

Type Check

Unit Tests

Build

Docker Build

Artifact Generation

Pipeline fails on first critical error.

# Deliverable D-009

## Testing

Minimum tests:

Backend starts

Frontend starts

Health endpoint

Version endpoint

Configuration loading

Docker startup

Smoke tests

CI tests

# Deliverable D-010

## Documentation

Generate:

README

Developer Setup

Architecture Overview

Folder Guide

Coding Standards

Development Workflow

Sprint Status

# Deliverable D-011

## Health API

GET /health

Response

System Status

Version

Timestamp

Environment

Application Name

Git Commit

Architecture Version

Response Time

# Deliverable D-012

## Version API

GET /version

Returns:

Application Version

Architecture Version

Sprint Version

Build Number

Git Commit

Release Date

# Deliverable D-013

## Logging

Implement structured logging.

Every request logs:

Timestamp

Request ID

Route

Duration

Status Code

Errors

Logs must be machine-readable.

# Deliverable D-014

## Code Quality

Configure:

ESLint

Prettier

Black

Ruff

Type Checking

Pre-commit Hooks

Consistent formatting is mandatory.

# Deliverable D-015

## Observability

Implement:

Health checks

Structured logs

Request tracing

Basic metrics

Application startup report

# Deliverable D-016

## Developer Experience

A new developer shall be able to:

Clone repository

Install dependencies

Run one command

Access dashboard

Run tests

Read documentation

Within one hour.

# Architecture Constraints

Builder Agents shall NOT:

Invent new architecture

Rename Canonical Objects

Modify Contracts

Implement future sprint features

Optimize prematurely

Use undocumented frameworks

All implementation must remain traceable to GAR-0001 through GAR-0015.

# Review Checklist

Architecture Reviewer confirms:

Folder structure correct

Coding standards respected

Documentation complete

CI passing

No unnecessary complexity

Architecture preserved

# Operator Checklist

Platform Operator confirms:

Application starts

Containers build

Logs appear correctly

Health endpoint works

Dashboard loads

Shutdown succeeds

No runtime errors

# Acceptance Criteria

Sprint passes only if:

Repository operational

Frontend operational

Backend operational

CI passing

Docker operational

Documentation complete

Health endpoint operational

Version endpoint operational

Smoke tests passing

Architecture review approved

Operator review approved

# Out of Scope

AI

Trading

Research

Portfolio

Decision Engine

Knowledge Graph

Memory

Learning

Wisdom

Authentication

Broker APIs

Database design

None of these shall be implemented.

# Deliverables Produced

Repository

Monorepo

Frontend

Backend

Docker

CI/CD

Documentation

Health API

Version API

Developer Environment

Stable Engineering Foundation

# Definition of Done

The sprint is complete when a developer who has never seen Garuda can clone the repository, execute one documented command, see the application running, run the tests successfully, and understand the project structure without additional guidance.

# Closing Statement

GAR-SPRINT-0001 establishes the engineering bedrock of the Garuda Operating System.

It deliberately avoids implementing business logic or cognitive intelligence. Instead, it creates a stable, reproducible and production-ready foundation that every future sprint can extend with confidence.

The success of this sprint is measured not by feature count, but by engineering quality, reproducibility and readiness for sustained development.

# Sprint Exit Criteria

✓ Foundation established

✓ Repository operational

✓ Platform bootstrapped

✓ CI/CD operational

✓ Documentation complete

✓ Ready for GAR-SPRINT-0002

Confidence Target: 100%